## Slide 1
Cost Benefit Analysis (CBA)
Problem
How to financially evaluate a plan?
Define the analysis framework (project scope)
  Specify what will be changed.
  Specify what effects must be considered.
Identity and classify costs and benefits.
  That is, everything which contributes to the financial metrics.
Monetize the costs and benefits.
Discount the costs and benefits to obtain the net present values.
Determine the tax implications (if any).
Compute the desired financial metric(s).
Perform a sensitivity analysis to ensure credibility of results.
Accept results, or refine & repeat the analysis.
Cost Benefit Analysis Process
Project plan
Alternatives (optional)
Quantitative analysis of plan(s)
Copyright © 2022 Dan Zwillinger. All rights reserved.
Updated: 202210
A Cost Benefit Analysis (CBA) financially evaluates a plan.
CBA compares costs and benefits
  direct & indirect, tangible & intangible, opportunity costs, competitive benefits
to determine financial metrics
  net present value (NPV), internal rate of return, payback period, ownership cost
Costs and benefits are measured in monetary terms, then discounted.
It can be challenging to identify all relevant CBA factors.
CBA is often used to compare multiple alternatives.
1
Difficulty
Some training required

## Slide 2
Cost Benefit Analysis – Invest in new HW and SW
Copyright © 2022 Dan Zwillinger. All rights reserved.
2
Investment cost
Investment benefit
Compute discount as
5,422 = 6.000/(1+0.05)2
$28K is sum of values
$10.5K is sum of values
$1,844 = $30K - $28K
2.44 = 2 - (-2000)/4500
2.5K = 4.5K + (-2.0K)
IRR is the discount rate which makes the net present value of the project zero. (Computed using Excel’s IRR function)
Payback period is the duration to break even on the original investments
1.07 = $30K/$28K
Assume a 5% discount rate

## Slide 3
Cost Benefit Analysis – Notes
Slide 1
Slide 2
CBA was created by Jules Dupit in 1848.
When comparing two alternatives, it can occur that the preference order is reversed when tax considerations are included.
A project with unfavorable financials may be needed to meet regulatory requirements or if the project has strategic importance.
CBA inaccuracies can be caused by: inaccurate estimates, subjective assessments, confirmation bias, or if the project is too complex or very long.
Pros of CBA
  Is a data-driven analysis
  Is limited by the analysis framework
  Can create a baseline for comparisons
  Identifies projects with the most value
  Includes tangible and intangible factors
Cons of CBA
  May be unnecessary for smaller projects
  May be expensive to perform
  Relies critically on forecasted values
CBA accounts for the fact that, usually, most costs are in the initial years and most benefits are in later years.
In this example, 4 financial metrics are determined
  Benefit cost ratio (1.07)
  Internal Rate of return (23%)
  Payback period (2.4 years)
  Project benefit ($1,844)
In this example, no tax considerations were included.
In this example, a sensitivity analysis could vary the discount rate, say, to assess the changes in the 4 financial metrics.
Copyright © 2022 Dan Zwillinger. All rights reserved.
3