## Slide 1
Stakeholder Analysis
Problem
How to obtain stakeholder alignment?
Difficulty
Some training required
Copyright © 2022 Dan Zwillinger. All rights reserved.
Updated: 202210
Identify the stakeholders (internal and external, anyone with a stake in the product).
Create a Power/Interest matrix: Determine each stakeholder’s project interest (will they support?) and their power (can they affect resources?)
Create a Stakeholder Scoring matrix: Score the stakeholders (1=unaware, …, 5=leading)
Develop a strategy supporting the needs of each stakeholder, leading to a successful project.
Project success requires that each stakeholder be handled properly.
A stakeholder analysis is a pre-cursor to creating a project communications plan.
There are many tools for assessing and categorizing stakeholders.
Stakeholder Analysis
Process
Stakeholder understanding
Project plan
1
Stakeholder Power/Interest matrix
Stakeholder Scoring matrix

## Slide 2
Stakeholder Analysis – Example – Generic
Copyright © 2022 Dan Zwillinger. All rights reserved.
2
(1) List of stakeholders (first list functions, then identify individuals within each function)
(2) Stakeholder Power/Interest matrix
(3) Stakeholder Scoring Matrix
Ratings used
Unaware
Resistant
Neutral
Supportive
Leading
Actions
Communication strategies

## Slide 3
Stakeholder Analysis – Notes
Slide 1
Slide 2
Stakeholder analysis is not a reporting document, but an action plan.
Stakeholder analysis should continue until the project is complete.
Identifying stakeholders requires careful efforts from the Project Management Team.
A good stakeholder analysis will include:
  Who the important and/or difficult stakeholders are and how to work with them to win them over.
  What each stakeholder stands to gain or lose from this project.
  How each stakeholder will react to changes due to the project.
  How each stakeholder processes information and make decisions.
  Each stakeholders’ concerns, since project resistance can be Cultural, Financial, Political, or Technical.
The communication plan should include discussing the project with the stakeholders — particularly its background and objective.
This example is for a generic project.
As in this example, there can be many, many stakeholders. Usually, however, projects are smaller in scope and have fewer stakeholders.
In this presentation, two different stakeholder assessments are discussed; more assessment types can be found on the web.
Copyright © 2022 Dan Zwillinger. All rights reserved.
3